## Slide 1: Fork and Potato: The RPG
Group 37
Nick Milton
Stephanie Reed
Simon Chen
Adam Hsu
Sean Miyaoka

## Slide 2: Educational RPG
Automatic sidescroller where you choose a variety of food saving attacks or use items to prevent food going bad that you encounter.
Defeat bosses by answering food waste questions.
Web app
Target audience Children 8-12

## Slide 3: Weekly Challenge - Affiliates page
Fully Complete
  Made use of the shared google doc
  Had to change our site map, created a link from the home page that goes to a new affiliate page
  <insert affiliate page here>

## Slide 4: Artwork – Tasks Completed
1st level artwork finished
  Implement full player artwork
  Implement full enemy artwork

## Slide 5: Artwork – Tasks not COmpleted
Artwork not implemented
  Implement full defeat artwork
  Implement full character selection artwork
  Implement full start screen artwork
  Implement full main menu artwork
  Implement full registration artwork
  Implement full login artwork
Challenges
  Animations had to be separated into frames

## Slide 6: Gameplay – Tasks Completed
Gameplay mechanics implemented
  Basic functions for combat system
    Auto attack, items and skills added
  Added core gameplay loop
    Collision mechanic added
  Added boss and quiz section
  Placeholder level is fully functional

## Slide 7: Gameplay - Tasks not Completed
Mechanics not implemented yet
  Defeat Overlay javascript functionality
  Gameplay dialogue functions
  Gameplay dialogue implemented with placeholder
Challenges
  Not enough detail on gameplay mechanics description
  Needed to write a gameplay design document
  Changed to a collision based mechanic

## Slide 8: Database – Tasks Completed
A database with a sufficient number of trivia questions
  Researched and created 25 questions
  Formatted questions into multiple choice
  Created a JSON file and imported the questions to firebase
Database functions
  Worked out how to save and retrieve data
  Enough functionality to enable game mechanics

## Slide 9: Database – Tasks not Complete
Level data
  Enter enemy stats in database
  Setup character level progress and item objects
Account registration and login
  Code javascript for user registration page to firebase
  Javascript for user login
Challenges
  New to firebase
  Need to use the correct version of the firebase library

## Slide 10: Adjustments to Sprint 2
Take forward incomplete tasks
Change from database login to facebook login
Make viewing on mobile a priority
  Sidescrolling speed may differ depending on display settings

## Slide 11: Demonstration
http://students.bcitdev.com/A00863917/G37/index.html

## Slide 12: Fork and Potato: The RPG
Group 37
Nick Milton
Stephanie Reed
Simon Chen
Adam Shu
Sean Miyaoka
Questions?