## Slide 1: Fork and Potato: The RPG
Group 37
Nick Milton
Stephanie Reed
Simon Chen
Adam Hsu
Sean Miyaoka

## Slide 2: Educational RPG
Automatic sidescroller where you choose a variety of food saving attacks or use items to prevent food going bad that you encounter.
Defeat bosses by answering food waste questions.
Web app
Target audience Children 8-12

## Slide 3: Artwork and UI – Tasks Completed
1st level artwork finished
  Full player artwork
  Full enemy artwork
  Background artwork
Implemented login and create account overlay

## Slide 4: Artwork and UI – Tasks not Completed
Artwork not implemented
  Menu screens
  Level background needs to look like a perfect loop
UI not implemented
  Full character selection
  Color scheme not fully implemented
  Buttons and fonts need styling
Challenges
  Animations had to be separated into frames
  Animation issues with displaying running character

## Slide 5: Gameplay – Tasks Completed
Core Mechanics
  Basic functions for combat system
    Auto attack, items and skills added
  Added core gameplay loop
    Collision mechanic added
  Added boss and quiz section
  Placeholder level is fully functional

## Slide 6: Gameplay - Tasks not Completed
Mechanics not implemented yet
  Defeat/Victory Overlay
  No pause menu
  No exit from gameplay
  Gameplay dialogue functions
Challenges
  Not enough detail on gameplay mechanics document
  Changed to a collision based mechanic

## Slide 7: Database – Tasks Completed
A database with a sufficient number of trivia questions
  Researched and created 25 questions
  Formatted questions into multiple choice
  Created a JSON file and imported the questions to firebase
Database functions
  Worked out how to save and retrieve data
  Enough functionality to enable game mechanics

## Slide 8: Database – Tasks not Complete
Level data
  Enter enemy stats in database
  Setup character level progress and item objects
Account registration and login
Challenges
  New to firebase
  Connection problems solved with correct version of the firebase library

## Slide 9: Weekly Challenge - Affiliates page
Fully Complete
  Made use of the shared google doc
  Had to change our site map, created a link from the home page that goes to a new affiliate page

## Slide 10: Adjustments to Sprint 2
Take forward incomplete tasks
  Gameplay UI
  Dialogue system
Make viewing on mobile number 1 priority
  Sidescrolling speed may differ depending on display settings
Reconsider character animation method
Consider facebook login as option

## Slide 11: Fork and Potato: The RPG
Group 37
Nick Milton
Stephanie Reed
Simon Chen
Adam Shu
Sean Miyaoka
Demo & Questions